# Scrum Process Flow - Team1 and Team3

## Purpose

This document captures the end-to-end Agile delivery flow followed by Team1 and Team3, from Jira ticket assignment to production deployment.

## Scope

Teams: Team1, Team3

Process window: Ticket implementation through release

Systems involved: Jira, SCM, code review portal, shared file location, SIT, UAT, Production

## Roles

Developer

Tech Lead

Release Manager

UAT Team

## Artifacts and Locations

| Artifact | Owner | Location / System |
| --- | --- | --- |
| Technical design (white paper) | Developer | Ticket white paper |
| Code package | Developer | Shared Artifact Repository |
| Code comparison report | Developer | Shared Artifact Repository |
| Code review request | Developer | Code Review Portal |
| Unit testing report | Developer | Code Review Portal |
| Release Management branch/item (RM) | Tech Lead | SCM |
| Release notes for production | Tech Lead | Release documentation |

## Team1 Process Steps

Jira ticket is assigned to the developer.

Developer prepares the technical design and updates the ticket white paper.

Developer sends the technical design to the Tech Lead for review.

Tech Lead reviews the technical design.

If technical design updates are requested, the developer revises and resubmits.

After technical design approval, the developer starts implementation.

Before implementation or modification, the developer checks out the latest production version from SCM.

Developer implements the required changes on top of that production baseline.

Developer places the updated code in the Shared Artifact Repository.

Developer places the code comparison report in the Shared Artifact Repository.

Developer raises a code review request in the Code Review Portal and assigns it to the Tech Lead.

Developer performs unit testing and prepares the unit testing report.

Developer uploads the unit testing report to the Code Review Portal and informs the Tech Lead.

Tech Lead reviews code changes and shares comments if fixes are needed.

If code fixes are needed, developer updates code, refreshes artifacts/reports, and resubmits for review.

Tech Lead reviews unit test results and shares comments if updates are needed.

If unit test updates are needed, developer updates tests/report and resubmits.

Once code review and unit testing are approved, the Tech Lead proceeds with release preparation.

For each release, the Tech Lead creates RM in SCM and checks in approved code.

If merge conflicts occur with other projects in the same release, Tech Leads coordinate and resolve conflicts.

Tech Lead and Release Manager build and deploy to SIT for SIT testing.

After SIT completion, Tech Lead and Release Manager deploy the same code to UAT for QA testing.

After all release tickets are tested and approved by UAT, Tech Lead prepares production release notes.

Release Manager secures required release approvals and deploys RM changes to production on release day.

## Process Diagram (Decision Flow)

## Process Diagram (Decision Flow)

## Role Swimlane (RACI-style Flow)

## Role Swimlane (RACI-style Flow)

## Control Gates

Gate 1: Technical design approval by Tech Lead before coding.

Gate 2: Code review approval by Tech Lead before release preparation.

Gate 3: Unit test approval by Tech Lead before RM check-in.

Gate 4: UAT approval for all release tickets before production release.

Gate 5: Release approvals completed by Release Manager before production deployment.

## Notes

Team3 follows the same process as Team1 except Team3 does not use technical design or ticket white paper activities.

## Team3 Process (Variant)

### Team3 Difference Summary

No technical design document activity.

No ticket white paper update.

No technical design review/approval gate.

All remaining development, review, test, release, and deployment steps are the same as Team1.

### Team3 Artifacts and Locations

| Artifact | Owner | Location / System |
| --- | --- | --- |
| Code package | Developer | Shared Artifact Repository |
| Code comparison report | Developer | Shared Artifact Repository |
| Code review request | Developer | Code Review Portal |
| Unit testing report | Developer | Code Review Portal |
| Release Management branch/item (RM) | Tech Lead | SCM |
| Release notes for production | Tech Lead | Release documentation |

### Team3 Process Steps

Jira ticket is assigned to the developer.

Before implementation or modification, the developer checks out the latest production version from SCM.

Developer implements the required changes on top of that production baseline.

Developer places the updated code in the Shared Artifact Repository.

Developer places the code comparison report in the Shared Artifact Repository.

Developer raises a code review request in the Code Review Portal and assigns it to the Tech Lead.

Developer performs unit testing and prepares the unit testing report.

Developer uploads the unit testing report to the Code Review Portal and informs the Tech Lead.

Tech Lead reviews code changes and shares comments if fixes are needed.

If code fixes are needed, developer updates code, refreshes artifacts/reports, and resubmits for review.

Tech Lead reviews unit test results and shares comments if updates are needed.

If unit test updates are needed, developer updates tests/report and resubmits.

Once code review and unit testing are approved, the Tech Lead proceeds with release preparation.

For each release, the Tech Lead creates RM in SCM and checks in approved code.

If merge conflicts occur with other projects in the same release, Tech Leads coordinate and resolve conflicts.

Tech Lead and Release Manager build and deploy to SIT for SIT testing.

After SIT completion, Tech Lead and Release Manager deploy the same code to UAT for QA testing.

After all release tickets are tested and approved by UAT, Tech Lead prepares production release notes.

Release Manager secures required release approvals and deploys RM changes to production on release day.

### Team3 Diagram (Decision Flow)

## Team3 Diagram (Decision Flow)

### Team3 Role Swimlane (RACI-style Flow)

## Team3 Role Swimlane (RACI-style Flow)

### Team3 Control Gates

Gate 1: Code review approval by Tech Lead before release preparation.

Gate 2: Unit test approval by Tech Lead before RM check-in.

Gate 3: UAT approval for all release tickets before production release.

Gate 4: Release approvals completed by Release Manager before production deployment.